**PRODUCT ROADMAP**

**📆 Purpose:**

Lay out the **strategic phases**, major **feature releases**, and **timeline expectations**. It's **high-level**, focusing on **what we’ll deliver**, **when**, and **why it matters**.

**🔹 Roadmap Format (Phased)**

| **Phase** | **Timeline** | **Key Goals** | **Major Features Delivered** |
| --- | --- | --- | --- |
| **Phase 1: MVP** | Month 1–2 | Launch core functionality | Sign Up/Sign In, Profile Creation, Feed with Jobs + Posts, Universal Search |
| **Phase 2: Job + Cultural USP** | Month 3–4 | Introduce relocation intelligence | Job Listings & Detail Pages, Ease of Living Calculator, Cultural & Standard of Living Metrics |
| **Phase 3: Resume Intelligence** | Month 4–5 | Personalization at scale | Resume-Based Filtering, Recommended Certifications, Certification Statistics |
| **Phase 4: Community & Ecosystem** | Month 6 | Deepen engagement | Groups, Courses, Events, Companies, Schools, Products & Services Listings |
| **Phase 5: Premium Layer (Optional)** | Month 7+ | Monetization & expansion | Job Alerts, Premium Metrics, Employer Dashboards, Featured Jobs, Advanced Analytics |

**🔁 Agile Compatibility**

Each **Phase = A Program Increment**  
Each **Feature = An Epic**  
Each **Epic = Broken into User Stories & added to Product Backlog**