**EPICS – Phase 4: Global Relocation & Cultural Tools**

| **Epic ID** | **Epic Title** | **Description** | **Key Features** |
| --- | --- | --- | --- |
| EPIC-16 | Relocation Intelligence Dashboard | Central hub to show relocation-specific data like cost of living, safety, and integration factors. | Location Intelligence Dashboard, Metric Drill-down |
| EPIC-17 | Standard of Living Module | Detailed breakdown of housing, utilities, food, transportation, and safety metrics. | Standard of Living Metrics, Traffic %, Women & Child Safety |
| EPIC-18 | Cultural Insights Engine | Showcase integration factors like English proficiency, nightlife, festivals, and local friendliness. | Cultural Insight Metrics, Social & Expat Fit |
| EPIC-19 | Ease of Living Calculator | User inputs salary → gets a % based on cultural, economic, and infrastructure indicators. | Salary-based Living Score Calculator |
| EPIC-20 | Visa Sponsorship Visibility | Show "Visa Sponsorship: Yes/No" on all job posts with backend input fields for employer input. | Visa Sponsorship Indicator |
| EPIC-21 | Family-Focused Relocation Enhancements | Filter jobs/locations by family-friendliness, child safety, education access, etc. | Family Relocation Filters |

USER STORIES-BREAKDOWN

**✅ EPIC-16: Relocation Intelligence Dashboard**

| **User Story ID** | **As a...** | **I want to...** | **So that...** | **Priority** | **Story Points** |
| --- | --- | --- | --- | --- | --- |
| US-16.1 | Job seeker | View a dashboard of relocation metrics per job/location | I can assess the country’s living and cultural environment | High | 5 |
| US-16.2 | Relocating user | Click on a metric (e.g., Nightlife) to see deeper insights | I get specific cultural or cost-based data | Medium | 3 |
| US-16.3 | Frontend dev | Integrate metric data from backend API | The dashboard shows real-time or refreshed info | High | 5 |

**✅ EPIC-17: Standard of Living Module**

| **User Story ID** | **As a...** | **I want to...** | **So that...** | **Priority** | **Story Points** |
| --- | --- | --- | --- | --- | --- |
| US-17.1 | Job seeker | View housing, food, utility, and transport costs | I understand the affordability of living | High | 5 |
| US-17.2 | Relocating family | See crime rate, traffic, and women/child safety scores | I can make informed decisions for my family | High | 5 |
| US-17.3 | Product designer | Display these as visual metrics (bars, % indicators, etc.) | It’s easy to compare across jobs/locations | Medium | 3 |

**✅ EPIC-18: Cultural Insights Engine**

| **User Story ID** | **As a...** | **I want to...** | **So that...** | **Priority** | **Story Points** |
| --- | --- | --- | --- | --- | --- |
| US-18.1 | User | View cultural indices like English proficiency, nightlife, friendliness | I can gauge lifestyle and integration possibilities | High | 5 |
| US-18.2 | User | Hover or click on a cultural metric to expand it | I get specific insights like nightlife hours, events, etc. | Medium | 3 |
| US-18.3 | Admin | Update cultural data easily from backend | We maintain accurate location-level information | Medium | 3 |

**✅ EPIC-19: Ease of Living Calculator**

| **User Story ID** | **As a...** | **I want to...** | **So that...** | **Priority** | **Story Points** |
| --- | --- | --- | --- | --- | --- |
| US-19.1 | Job seeker | Enter expected salary and calculate ease of living score | I can decide whether the job offer supports my lifestyle | High | 5 |
| US-19.2 | User | See a CTA link to scroll down to metric breakdown | I understand what factors influenced my score | Medium | 2 |
| US-19.3 | Developer | Connect calculator to underlying metric values | Score reflects standard of living and cultural insights | High | 5 |

**✅ EPIC-20: Visa Sponsorship Visibility**

| **User Story ID** | **As a...** | **I want to...** | **So that...** | **Priority** | **Story Points** |
| --- | --- | --- | --- | --- | --- |
| US-20.1 | Job seeker | See whether visa sponsorship is offered for a job | I don’t waste time applying for ineligible opportunities | High | 3 |
| US-20.2 | Employer | Add/edit visa sponsorship flag during job posting | I provide full clarity to international applicants | Medium | 3 |
| US-20.3 | System | Show a visual tag on job detail and listings page | Users can filter and scan jobs easily | High | 3 |

**✅ EPIC-21: Family-Focused Relocation Enhancements**

| **User Story ID** | **As a...** | **I want to...** | **So that...** | **Priority** | **Story Points** |
| --- | --- | --- | --- | --- | --- |
| US-21.1 | Parent job seeker | Filter jobs by family-friendly locations | I ensure a good environment for my spouse/children | Medium | 3 |
| US-21.2 | Parent | See education, healthcare, and child safety scores | I make better relocation decisions for my kids | High | 5 |
| US-21.3 | Designer | Highlight “Family Friendly” tag on job or location cards | Helps users filter and prioritize easily | Medium | 3 |

**🗂 Product Backlog – Phase 4**

| **PB ID** | **User Story (Linked)** | **Description (What needs to be done)** | **Priority** | **Story Points** | **Sprint Target** |
| --- | --- | --- | --- | --- | --- |
| PB-401 | US-16.1 | Build relocation metrics dashboard UI | High | 5 | Sprint 1 |
| PB-402 | US-16.2 | Add clickable detailed views for each metric | Medium | 3 | Sprint 1 |
| PB-403 | US-16.3 | Connect dashboard to backend API | High | 5 | Sprint 1 |
| PB-404 | US-17.1 | Display housing, food, utilities, transport cost breakdowns | High | 5 | Sprint 1 |
| PB-405 | US-17.2 | Add safety-related metrics (crime, traffic, women/child safety) | High | 5 | Sprint 2 |
| PB-406 | US-17.3 | Visual representation of metrics (charts, bars, % indicators) | Medium | 3 | Sprint 2 |
| PB-407 | US-18.1 | Build cultural indices module (English, friendliness, etc.) | High | 5 | Sprint 2 |
| PB-408 | US-18.2 | Hover/click expansion on cultural insights | Medium | 3 | Sprint 2 |
| PB-409 | US-18.3 | Enable backend content management for cultural data | Medium | 3 | Sprint 2 |
| PB-410 | US-19.1 | Develop ease of living calculator (input salary → % output) | High | 5 | Sprint 3 |
| PB-411 | US-19.2 | Add CTA to scroll down for full breakdown | Medium | 2 | Sprint 3 |
| PB-412 | US-19.3 | Connect calculator to dynamic metric weights | High | 5 | Sprint 3 |
| PB-413 | US-20.1 | Display visa sponsorship info on job listings | High | 3 | Sprint 3 |
| PB-414 | US-20.2 | Let employers add/edit visa sponsorship flag | Medium | 3 | Sprint 3 |
| PB-415 | US-20.3 | Visual tag for visa sponsorship across views | High | 3 | Sprint 3 |
| PB-416 | US-21.1 | Add family-friendly filter to job search | Medium | 3 | Sprint 4 |
| PB-417 | US-21.2 | Show family relocation insights (education, healthcare, etc.) | High | 5 | Sprint 4 |
| PB-418 | US-21.3 | Add “Family Friendly” visual badge/tag | Medium | 3 | Sprint 4 |

**📆 Sprint Planning – Phase 4: Global Relocation & Cultural Tools**

**🚀 Sprint 1: Relocation Metrics & Cost of Living – UI & Backend Integration**

| **Task ID** | **Backlog Item** | **Task Description** | **Assigned To** | **Est. Time** | **Status** |
| --- | --- | --- | --- | --- | --- |
| T401 | PB-401 | Design UI for relocation metrics dashboard | UI/UX Dev | 1 day | To Do |
| T402 | PB-402 | Implement metric expansion (hover/click) | Frontend | 1 day | To Do |
| T403 | PB-403 | Connect metrics to backend API | Backend | 2 days | To Do |
| T404 | PB-404 | Add and style cost of living metric components | Frontend | 2 days | To Do |

**Sprint 1 Total Story Points:** 18  
**Sprint Duration:** 1 week

**🌍 Sprint 2: Safety Metrics + Cultural Metrics Display**

| **Task ID** | **Backlog Item** | **Task Description** | **Assigned To** | **Est. Time** | **Status** |
| --- | --- | --- | --- | --- | --- |
| T405 | PB-405 | Implement safety metric UI (crime, traffic, etc.) | Frontend | 2 days | To Do |
| T406 | PB-406 | Add visual indicators (bars/charts/%, icons) | UI Dev | 1 day | To Do |
| T407 | PB-407 | Integrate cultural metric display (e.g., acceptance index) | Frontend | 1 day | To Do |
| T408 | PB-408 | Implement hover/click detail interaction | Frontend | 1 day | To Do |
| T409 | PB-409 | Create cultural data backend schema + CMS | Backend | 2 days | To Do |

**Sprint 2 Total Story Points:** 19  
**Sprint Duration:** 1 week

**🧮 Sprint 3: Ease of Living Calculator + Visa Sponsorship Tagging**

| **Task ID** | **Backlog Item** | **Task Description** | **Assigned To** | **Est. Time** | **Status** |
| --- | --- | --- | --- | --- | --- |
| T410 | PB-410 | Build ease of living calculator UI | Frontend | 2 days | To Do |
| T411 | PB-411 | Add CTA and animation for scroll-to-metrics | UI Dev | 0.5 day | To Do |
| T412 | PB-412 | Logic for percentage output using real metric data | Backend | 2 days | To Do |
| T413 | PB-413 | Show visa sponsorship on job card + detail page | Frontend | 1 day | To Do |
| T414 | PB-414 | Allow employers to mark sponsorship availability | Backend | 1 day | To Do |
| T415 | PB-415 | Add visual indicator for sponsorship tag | Frontend | 0.5 day | To Do |

**Sprint 3 Total Story Points:** 21  
**Sprint Duration:** 1 week

**👨‍👩‍👧‍👦 Sprint 4: Family Relocation Insights**

| **Task ID** | **Backlog Item** | **Task Description** | **Assigned To** | **Est. Time** | **Status** |
| --- | --- | --- | --- | --- | --- |
| T416 | PB-416 | Add family-friendly filter to job search | Frontend | 1 day | To Do |
| T417 | PB-417 | Display child education, healthcare cost insights | Frontend | 2 days | To Do |
| T418 | PB-418 | Add “Family Friendly” badge | Frontend | 1 day | To Do |

**Sprint 4 Total Story Points:** 11  
**Sprint Duration:** 1 week